Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28-10-2026 |
| --- | --- |
| Team ID | SWUID2026402568 |
| Project Name | HotelPro - Complete hotel booking and management solution |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Roles | USN-1 | As a user, I can register and login securely using JWT auth. | 3 | High | Chhavi Jain |
| Sprint-1 | User Authentication & Roles | USN-2 | As a user, I can reset my password securely. | 2 | Medium | Chhavi Jain |
| Sprint-2 | Room Search & Discovery | USN-3 | As a guest, I can browse available rooms and filter by date, price, and capacity. | 3 | High | Chhavi Jain |
| Sprint-2 | Room Search & Discovery | USN-4 | As a guest, I can view detailed room info, images, and available amenities. | 2 | High | Chhavi Jain |
| Sprint-3 | Reservation & Booking Management | USN-5 | As a guest, I can book a room for specific dates and calculate the total bill. | 3 | High | Chhavi Jain |
| Sprint-3 | Check-In / Out Management | USN-6 | As staff, I can check-in guests, assign keys, and process check-outs. | 3 | High | Chhavi Jain |
| Sprint-4 | Housekeeping & Room Status | USN-7 | As housekeeping staff, I can update room status (Cleaned/Dirty/Maintenance) in real-time. | 2 | Medium | Chhavi Jain |
| Sprint-4 | Payment Integration & Invoicing | USN-8 | As a guest, I can pay securely online and receive an itemized receipt. | 3 | High | Chhavi Jain |
| Sprint-4 | Payment Integration & Invoicing | USN-9 | As an admin, I can view overall hotel occupancy rates and revenue analytics. | 2 | Medium | Chhavi Jain |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 Nov 2026 | 6 Nov 2026 | 20 | 6 Nov 2026 |
| Sprint-2 | 20 | 6 Days | 7 Nov 2026 | 12 Nov 2026 | 20 | 12 Nov 2026 |
| Sprint-3 | 20 | 6 Days | 13 Nov 2026 | 18 Nov 2026 | 20 | 18 Nov 2026 |
| Sprint-4 | 20 | 6 Days | 19 Nov 2026 | 24 Nov 2026 | 20 | 24 Nov 2026 |

Sprint Velocity & Burndown Chart: